# Sprint 4 Review

Nov 16, 2025 - Dec 3, 2025

Final Stack

Ali Belikırık

Beyza Değirmenci

İnan Özşahin

Özge Doğan

## Overview

A paragraph for the main goal of the sprint.

| Meeting Name | Date of Meeting | Notes | Project Manager |
| --- | --- | --- | --- |
| Weekly Progress Meeting | Dec 1 ,2025 | Meeting Notes_01-12-25 adlı dosyanın kopyası | Beyza Değirmenci |
| Stakeholder Project Overview Meeting | Dec 3, 2025 | Meeting Notes_03-12-25 adlı dosyanın kopyası | Beyza Değirmenci |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Test Document (Test Plan & Test Cases) v1.0 | Done | 3 | All team members |
| Updated Design Document (Sequence, State Machine, Deployment Diagram Revision) | Done | 3 | All team members |
| Definition of Test Coverage & Defect Density Metrics | Done | 3 | All team members |
| Requirements–Design–Test Traceability Matrix | Done | 3 | All team members |
| Preparation of Unit, Integration, and System Tests | Done | 3 | All team members |
| Gantt Chart Revision | Done | 3 | All team members |

## Sprint Results

### Story Points Completed

18

## Next Sprint Preview

### Proposed Sprint Goal

The Goal of this sprint is to update and finalize the existing documents to complete the initial planning and documentation phase of the project.

### Comparison to Previous Sprint

Sprint 4 velocity was 18 story points.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Quality Model Creation | 3 | All team members |
| Final Control List | 3 | All team members |
| Quality Management Plan (QMP) v1.0 | 3 | All team members |
| Project Management Plan (PMP) v2.0 | 3 | All team members |
| Final System Requirements Specification (SRS) | 3 | All team members |
| Final Design Document | 3 | All team members |
| Final Technology Comparison Document | 3 | All team members |
| Final System Architecture Diagram | 3 | All team members |
| System & Acceptance Tests | 3 | All team members |
| Quality Review | 2 | All team members |
| Quality Model (ISO/IEC 25010) Completion | 3 | All team members |

Conclusion

FinalStack Retro 03-12-25 adlı dosyanın kopyası