# Sprint 3 Review

Nov 1, 2025 - Oct 16, 2025

Final Stack

Ali Belikırık

Beyza Değirmenci

İnan Özşahin

Özge Doğan

## Overview

A paragraph for the main goal of the sprint.

| Meeting Name | Date of Meeting | Notes | Project Manager |
| --- | --- | --- | --- |
| Weekly Progress Meeting | Nov 11 ,2025 | Meeting Notes_11-11-25 | İnan Özşahin |
| Feedback Meeting | Nov 13, 2025 | Meeting Notes_13-11-25 | İnan Özşahin |
| Medical Standards Review Meeting | Nov 14, 2025 | Meeting Notes_14-11-25 | İnan Özşahin |
| Weekly Progress Meeting | Nov 16, 2025 | Meeting Notes_16_11_25 | İnan Özşahin |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Software Design Document v1.0 | Done | 3 | All team members |
| Architecture Document v1.0 | Done | 3 | All team members |
| SRS v2.0 | Done | 3 | All team members |
| PKE v1.0 | Done | 3 | All team members |
| PMP v1.2 | Done | 3 | All team members |
| Proposal v3.0 | Done | 1 | All team members |
| Risk Register V1.0 | Done | 1 | All team members |

## Sprint Results

### Story Points Completed

17

## Next Sprint Preview

### Proposed Sprint Goal

To complete test planning activities by preparing the test plan and test cases, revising the system design diagrams, defining quality and coverage metrics, and finalizing the requirements–design–test traceability.

### Comparison to Previous Sprint

Sprint 3 velocity was 17 story points. Sprint 4 focuses heavily on quality assurance, design refinement, and establishing measurable testing metrics, which introduces a more technical validation workload compared to previous sprints.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Test Document (Test Plan & Test Cases) v1.0 | 3 |  |
| Updated Design Document (Sequence, State Machine, Deployment Diagram Revision) | 3 |  |
| Definition of Test Coverage & Defect Density Metrics | 3 |  |
| Requirements–Design–Test Traceability Matrix | 3 |  |
| Preparation of Unit, Integration, and System Tests | 3 |  |
| Gantt Chart Revision | 1 |  |

Conclusion

FinalStack Retro 19-11-25